<Solution_Architecture_Ammendment>
Bill of Materials Comparison Platform

Solution Architecture Document

Version: 1.0
Date: February 2026
Prepared for: Architecture Review Board, Engineering Leadership, Operations Team
Classification: Technical Reference Architecture

Executive Summary

This document defines the solution architecture for the BOM Comparison Platform, a multi-tenant SaaS application for rapid, accurate comparison of Bills of Materials in manufacturing environments. The platform targets Phase 1 deployment to small/mid-market customers (non-regulated) with a capacity roadmap to 50+ concurrent users by Phase 2.

Architecture Principles:

- Accuracy at Scale: 99.9% accuracy through deterministic graph-based matching with normalized diffs

- Multi-Tenant Isolation: Complete data isolation (database-level + application-level) with shared infrastructure for cost efficiency

- Progressive Capability: Phase 1 delivers core functionality; Phase 2 adds regulatory/PLM integration

1. Architectural Goals and Drivers

1.1 Business Drivers

Accuracy: 99.9% Baseline, 100% Attribute-Level Detection

- False negatives (missed changes) are unacceptable—manufacturing decisions depend on BOM accuracy

- Diversity of Excel formats (custom headers, merged cells, non-standard hierarchies) makes 100% accuracy impractical

- Solution: Deterministic graph-based matching with multi-strategy fallback (ID → PN+Rev → PN → Fuzzy)

Trust: Immutable History & Auditability

- Every comparison must be reproducible and auditable (7-year retention for manufacturing compliance)

- Phase 1: Basic immutability (new upload = new revision), basic history

- Phase 2: Full cryptographic signatures, tamper-evident logs, regulatory-grade audit trail

- Solution: Normalized diff storage with tenant-scoped audit logs, zero-downtime backup strategy

1.2 Technology Drivers

Azure-Native Deployment

- Managed services reduce operational overhead (no infrastructure management)

- SOC 2 / ISO 27001 compliance built-in through Azure services

- Single-region Phase 1 (Canada-central), extensible to multi-region Phase 2

- Cost optimization through horizontal scaling (2 → 10 → 50 concurrent uploads)

Multi-Tenant SaaS Model

- Shared infrastructure for cost efficiency (early-stage customers don't justify dedicated deployments)

- Complete data isolation via database-level tenant_id filtering + application-level checks

- Per-tenant configuration (monitored attributes, retention policies, notification preferences)

- Supports growth from <100 users (Phase 1) to 1,000+ users (Phase 2)

Graph Database for BOM Hierarchies

- BOM structures are naturally hierarchical (assemblies contain sub-assemblies contain parts)

- Graph queries (hierarchical traversal, reachability, ancestor/descendant) are natural and efficient

- Component matching requires cross-revision graph comparison (linking equivalent parts)

- Azure Sql Graph provides managed graph capabilities with 99.9% SLA

1.3 Design Principles

1. Determinism Over Machine Learning (Phase 1)

- BOM comparison is deterministic: given the same two BOMs, output must always be identical

- LLM/ML introduces non-determinism and adds per-comparison operational cost ($0.10–$0.30/call)

- Phase 1 uses heuristic column detection (70%+ accuracy, zero variable cost)

- Phase 2/3: Optional ML features as premium add-on (cost covered by customers)

2. Immutability Enables Reproducibility

- Uploaded files are immutable (new upload = new revision)

- Comparison results are immutable (no editing after creation; updates = new sessions)

- Enables consistent re-comparison and historical analysis

- Supports audit trail without requiring append-only ledgers in Phase 1

3. Isolation-First Tenancy

- Every query includes tenant_id filter (database layer + application layer)

- Tenant context (tenant_id, user_id, role) threaded through entire request

- No implicit sharing; all sharing is explicit and logged

- Supports future per-tenant data residency requirements (Phase 2)

4. Async-First for Latency

- File uploads are immediately stored to persistent blob storage

- BOM parsing and comparison run asynchronously (background workers)

- UI streams preliminary results to user (first 1,000 rows in 30 seconds)

- Full comparison continues asynchronously; user can view/export at any time

5. Explicit Over Implicit Configuration

- Users explicitly configure monitored attributes

- Users explicitly share comparisons with specific email addresses

- Users explicitly opt-in to features sending data to external APIs (Phase 2)

- Reduces surprise behavior and supports compliance requirements

Other Phase 1 Constraints:

- Single-region (no geo-redundancy for graph structure)

- No cross-tenant queries (all queries filtered by tenant_id)

- No graph-level backups (rely on Cosmos DB automated backups)

8. Alignment to Non-Functional Requirements

8.1 Performance (NFR-PERF Series)

| NFR | Requirement | Architecture Solution | Status |
| --- | --- | --- | --- |
| PERF-001 | ≤5 MB BOM: 30 sec (p95) | Async processing, streaming results, optimized graph queries | ✓ Designed |
| PERF-002 | 5-30 MB BOM: 90 sec (p95) | Progressive/streaming comparison, background workers | ✓ Designed |
| PERF-003 | Enterprise BOM: 2 min full (p95) | Streaming results (1k rows in 30 sec, remainder async) | ✓ Designed |
| PERF-004 | 30 MB upload: 5 sec | Direct blob upload with resumable support | ✓ Designed |
| PERF-005 | UI interactions: <500 ms | Client-side operations (sorting, filtering, search), local indexing | ✓ Designed |
| PERF-006 | Page load: <3 sec | Static asset delivery, React SPA (<500 KB gzipped), CDN caching | ✓ Designed |
| PERF-007 | Mobile: <1 sec on 4G | Responsive design, lazy loading, minimal asset size | ✓ Designed |
| PERF-008 | 2 concurrent uploads (Phase 1) | App Service auto-scale to 4 instances, queue for 3rd+ | ✓ Designed |
| PERF-009 | Linear horizontal scaling | Stateless API, message queue, no single points of contention | ✓ Designed |
| PERF-010 | Query history: <500 ms | Database indexes on (tenant_id, user_id), Redis cache | ✓ Designed |
| PERF-011 | Memory efficiency: <500 MB | Streaming parsing (don't load entire 30 MB into memory) | ✓ Designed |
| PERF-012 | Peak load: Queue depth <10 | Auto-scale workers based on Service Bus queue depth | ✓ Designed |
| PERF-013 | Degradation: No rejection | Queue-based architecture (async processing, no timeouts) | ✓ Designed |

| DATA-016 | Audit log consistency | Append-only pattern, NTP-synchronized timestamps | ✓ Designed |
| --- | --- | --- | --- |

8.5 Compliance (NFR-COMP Series)

| NFR | Requirement | Architecture Solution | Status |
| --- | --- | --- | --- |
| COMP-001 | SOC 2 Type II within 9 months | Post-launch audit (months 1-6), control documentation | ✓ Planned |
| COMP-002 | ISO 27001 within 12 months | ISMS implementation, annual audit | ✓ Planned |
| COMP-003 | SOC 2 controls (access, change mgmt, incident response) | Documented controls aligned with this architecture | ✓ Designed |
| COMP-004 | Audit trail export (CSV, JSON) | Audit logs stored in SQL, exportable via admin API | ✓ Designed |
| COMP-005 | Non-regulated customers only (Phase 1) | No 21 CFR Part 11 support, basic immutability only | ✓ By Design |
| COMP-006 | Privacy policy, DPA available | Tenant onboarding checklist, GDPR DPA template | ✓ Planned |

9.2 Component Matching Strategies

Strategy Hierarchy (Priority Order):

- Internal ID Match (Target: ≥99% accuracy)

  - Both BOMs have internal_id fields

  - Compare: source.internal_id == target.internal_id

  - Example: "INT-12345" in both → Link with confidence=0.99

- Part Number + Revision Match (Target: ≥98% accuracy)

  - Compare: (source.part_number, source.revision) == (target.part_number, target.revision)

  - Example: ("ABC-123", "A2") → ("ABC-123", "A2") → Link with confidence=0.98

  - Handles revision changes (different meaning = different design)

- Part Number Fallback (Target: ≥95% accuracy)

  - Compare: source.part_number == target.part_number (ignore revision)

  - Example: ("ABC-123", "A2") → ("ABC-123", "A3") → Link with confidence=0.95

  - Indicates potential design update (same part, different revision)

- Fuzzy Match (Target: ≥90% accuracy)

  - Levenshtein distance on part_number or description

  - Threshold: Edit distance ≤ 2 (e.g., "CAP-100UF" vs "CAP-100U" = 1 edit)

  - Example: ("CAP-100UF-50V") → ("CAPACITOR-100UF-50V") → Fuzzy match

- No Match

  - Component unmatched if all strategies fail

  - Classification: "ADDED" (target only) or "REMOVED" (source only)

9.3 Attribute-Level Change Detection

Monitored Attributes (Configurable per Tenant):

Standard Attributes:

- quantity (Qty)

- supplier (Supplier)

- cost (Unit Cost, Total Cost)

- lifecycle_status (Production, Obsolete, Design, etc.)

- revision (Design revision)

- lead_time_weeks (Procurement impact)

Custom Attributes (Per-Tenant Configuration):

- Tenant can specify additional fields to monitor

- Example: "ROHS_Compliant", "Certification_Level", "Thermal_Rating"

10.2 Scaling Strategy (2 → 10 → 50 Concurrent Users)

Phase 1 (Months 0–6): 2 Concurrent Uploads

- App Service: 2 instances (P1V2), auto-scale to 4 on CPU >70%

- Workers: 2 background processing instances, scale based on Service Bus queue

- Database: SQL Standard S2 (250 DTUs), Cosmos DB 4,000 RU/s

- Storage: 100 GB allocated

Phase 1 → Phase 2 Transition (Months 6–12): 10 Concurrent Uploads

- App Service: 4-6 instances, auto-scale to 12 on CPU >60%

- Workers: 6-10 instances, dynamic scaling by queue depth

- Database: SQL Standard S4 (400 DTUs), Cosmos DB 8,000 RU/s

- Storage: 500 GB allocated, monitor growth

Phase 2 (Months 12–18): 50+ Concurrent Uploads

- App Service: 10-20 instances, scale to 50 for demand spikes

- Workers: 20-50 instances, fine-grained scaling by queue/CPU

- Database: SQL Premium P1 (1,000 DTUs), Cosmos DB 20,000+ RU/s

- Storage: 2+ TB, consider data tiering (hot/cool)

Scaling Triggers:

- CPU >70%: Add app service instances (max 50)

- Queue depth >10: Add worker instances

- Database DTU >80%: Increase tier, optimize queries

- RU consumption >80%: Increase Cosmos DB provisioning

- Storage >80% of quota: Increase allocation

Amendments

- Amendment 1 (Detection): Semantic Registry with multi-language support achieving 95%+ accuracy, replacing heuristic-only detection with a layered multi-pass strategy

- Amendment 2 (Excel Export): Hybrid Excel-Database interchange enabling users to upload custom formats and export results in the exact same format

Architecture Principles:

- Speed First: 30-second comparison latency for typical 5 MB BOMs (95th percentile) enables design iteration workflows

- Accuracy at Scale: 95%+ detection accuracy through Semantic Registry + 100% attribute-level diff detection

- Format Preservation: Original Excel column structures preserved through column mapping immutability

- Multi-Tenant Isolation: Complete data isolation (database-level + application-level) with shared infrastructure

- Progressive Capability: Phase 1 delivers core functionality with regulatory-ready audit trails; Phase 2 adds PLM integration

1. Architectural Changes in Amendment 1 & 2

1.1 Amendment 1: Semantic Registry + Multi-Pass Detection (Section 2.3.7-2.3.8)

What Changed:

- Before: Heuristic column detection only (70% accuracy, no language support)

- After: Semantic Registry (Pass 1, 95%+ accuracy) + Heuristic fallback (Pass 2) + User confirmation (Pass 4)

Key Components Added:

2.3.7 Semantic Registry Aliases Engine

A unified registry supporting:

- Cross-Industry Support: Electronics, Mechanical, Aerospace, Manufacturing

- Multi-Language: English, Spanish, German, French, Japanese, Mandarin (extensible)

- Detection Strategy: Exact match (99%) → Fuzzy match (95%) → Heuristic (70%) → User override

Example Registry Entries:
Canonical: part_number
Electronics: PartNumber, Part#, P/N, MPN, SKU (English)
Electronics: Número de Parte, Código, PN (Spanish)
Mechanical: Part No., Part Number, Component ID (English)
Aerospace: PN, PN/Rev (prefix), NSN (English)

NFR Impact: Improves NFR-DATA-001 from 70% to 95%+ accuracy

2.3.8 Multi-Pass Detection & Preview UI

- Pass 1: Query semantic registry (95%+ accuracy)

- Pass 2: Heuristic pattern matching if not in registry (70% accuracy)

- Pass 3: ML-assisted detection (Phase 2, optional)

- Pass 4: User confirmation + save mapping for future uploads

User Flow:

- User uploads Excel with custom columns

- System runs 4-pass detection

- Preview UI shows detected columns with confidence scores

- User can confirm, correct, or map manually

- Mapping saved to bom_column_mappings table (immutable per revision)

Performance: Initial detection <2 seconds; UI response <500 ms (NFR-PERF-005)

2.3.9 Column Detection Audit Trail

All detection events logged for compliance:

- Detection strategy used (REGISTRY, HEURISTIC, MANUAL)

- Confidence score

- User confirmation/correction

- 7-year retention for regulatory audits

Table: column_detection_audits (tenant_id, bom_revision_id, strategy, confidence, timestamp)

2.3.10 Non-Standard Format Support

Enhanced parser handling:

- Merged cells: Propagate merged headers to sub-columns

- Multi-line headers: Combine header rows intelligently

- Inline comments: Extract to component.notes

- Variable row lengths: Pad with nulls, store detected column count

Benefit: Supports real-world Excel BOMs with formatting inconsistencies

1.2 Amendment 2: Hybrid Excel-Database Interchange (Section 2.3.6)

What Changed:

- Before: Files uploaded, parsed, results exported to generic CSV (no format preservation)

- After: Original column structure preserved and exported with comparison results

Key Components Added:

2.3.6 Hybrid Excel-Database Interchange Service

</Solution_Architecture_Ammendment>