Dependencies Before S7 Execution

- Deterministic hierarchy fixtures + baseline tier

  - There are examples in the folder “docs\BOM Examples” go ahead and review the files, understand the files, they are pairs of test files, the name of the files define the parings for example “Example 1 ver 1.xlsx” this file will have a corresponding “Example 1” file with a different version, ver 2 of this file would be the changed file. Understand all of them and the changes and also understand that all those files have variation of names that correspond to the main fields like “Part Number” or “Revision”; also the way that these BOM’s represent name of the columns that represent the Level of the part inside of the BOM are different.

- Green CI before S7 start

  - Gate strictness

    - Hard gate

  - Required pipelines for gate

    - backend:ci, frontend:ci, playwright, verify:story all required

  - Handling flaky tests

    - Quarantine allowed only with owner+deadline

  - Baseline branch/commit

    - main is authoritative

  - Run frequency during S7

    - Full CI per PR

  - Performance checks treatment

    - Perf non-blocking for first 3 runs, then blocking

  - If CI fails during S7

    - No merges until green

- Graph migration + compatibility layer plan

  - Physical table naming for graph tables

    - partNode + containsEdge (camelCase physical tables)

  - Migration strategy for existing data

    - Cutover for new revisions only.

  - Dual-write transition window

    - No dual-write.

    - Write only to new graph model (PartNode/ContainsEdge) from cutover point.

    - Reset/purge old dev data and remove fallback sooner.

  - Read path cutover rule

    - Automatic per-revision (if graph snapshot exists, use graph; else fallback).

  - Rollback behavior

    - Old tables read-only, rollback via feature flag only. We will commence the removal of old tables if they are not going to be needed moving forward.

  - Snapshot completeness rule

    - Comparison allowed only if both leftRevisionId and rightRevisionId have graph snapshots.

  - Backfill ownership and timing

    - Dev+Test and run as migration script.

- Feature flags + observability plumbing

  - Flag ownership and source

    - env-based now, App Config later.

  - Default flag states by environment , MATCHER_GRAPH_V1, RESULTS_TREE_VIEW_V1, RESULTS_DYNAMIC_FILTERS_V1

    - Dev: true/true/true

    - Test: false/false/false initially

    - Prod: false/false/false

  - Rollout sequence

    - matcher -> tree -> filters

  - Flag behavior when OFF

    - Graceful fallback to Stage 4 baseline

  - Metrics sink

    - App Insights (with logs as backup)

  - SLO metrics to track

    - No metrics to track initially, introduce configurations flags for all the below, initially set to false:

      - tree expand/collapse p95

      - any-column query p95 (5k rows)

      - first hierarchy response

      - first meaningful hierarchy rows

      - graph overhead % vs S4 baseline

  - Alert thresholds and severity

    - warn after 3 consecutive breaches, critical after 10 min sustained.

  - Correlation dimensions

    - tenantId, comparisonId, revisionPair, flagState, correlationId

    - Add others if they are required for troubleshooting errors.

  - Sampling policy

    - 100% in Dev/Test, sampled in Prod later

  - Operational rule on alerts

    - manual rollback in Dev/Test, auto only later if needed.

S7 Backlog Missing/Ambiguous Items (with options)

- Naming consistency for new graph entities

  - clear in code + respects camelCase convention already locked.

- High-confidence threshold for moved classification

  - Reuse Stage 3 threshold (>=0.90) for moved eligibility (consistency with existing confidence model, less complexity).

- Tree API contract shape

  - Add dedicated tree endpoint (/diff-jobs/{id}/tree?...) with node-focused schema. (cleaner separation, easier to test and evolve).

- S7 performance measurement protocol

- Measure in CI + local benchmark harness, CI is gate, local is diagnostic (practical and debuggable; CI remains source of truth).